Chapter Outline, Job Shop and Batch

(Note:  This Chapter Outline corresponds to Chapter 14 within Operations Management: Customer-Focused Principles, Schonberger & Knod, 6th edition, 1997.  Numbers at right are the corresponding page numbers for your use in referencing.)

Executive Summary:  These operating environments are complicated by the fact that they involve both fairly large product lines and fairly high volumes.  Success in these environments, therefore, depends on effective coordination of multitudinous resources (eg, minimizing inventories, ensuring material availability, maximizing usage of available capacity, lowering throughput times).  MRP represents much of the traditional solution to this problem.

FIX PAGE NUMBERS

Job

One-of-a-kind or small-volume output					(385)

Batch										(386)

Large-volume output (larger than jobs -- sort of)

Lot										(436)

"a group of units to be worked on"

Jobs and Batch Operations

Require similiar operations management skills				(436)

Job planning, scheduling, and control				(437)

Simplification, sorting, elimination of NVA steps			(437)

Complicated scheduling due to various routings for each lot		(437)

Job processing sequence similar for both goods and services		(437)

Master Schedule for Job and Batch Operations

MPS is called "appointment book" in service industries  			(203, 437)

Scheduling Considerations						(438)

Standard processing time for job completion

Date of customer requirement for job completion

Real processing time for job completion

The Difference Between Jobs and Operations					(437)

An operation is one step in a a job

Example:  A batch of pizzas (a dozen) or a pizza job (one pizza)

Dough tossing operation

Sauce spreading operation

Cheese and topping operation

Baking operation

Slicing operation

Boxing operation

Delivery operation

Elements of Total Production Lead Time						(440)

Queue Time

By far, most time consuming, 90%, of total lead time		(440)

Setup Time

Run Time

Inspection Time

Wait Time

Move Time

Benefits of Lower WIP (Work in Progress)					(441)

Higher Service Levels for Customers

More Accurate Forecasts

Smaller Production Control Work Force, eg, expediters

Less Floor Space Required

Lower Inventory Carry Costs

Since WIP is inventory, benefits are the same as those in Chap. 7	(242-246)

Customers are usually the WIP in services, eg, doctor's waiting room		(441)

Dynamic Scheduling								(441)

Usually computerized

Allows extra time for operations when work centers are congested.

Very similar in concept to "closed-loop MRP"				(329)

Forward Scheduling								(442)

Scheduled forward from start date to finish date

Used frequenty for on demand or ASAP goods and services

Backwards Scheduling								(442)

Scheduled backward from required finish date to determine start date

Ensures critical customer due dates can be met by starting "on-time"

MRP is a backwards scheduler

Can be used for appointment-based services

Resource Scheduling

Suppose we backward scheduled the pizza job from 10:00 pm as follows:

9:18 pm	Start dough tossing operation

9:20 pm	Start sauce spreading operation

9:22 pm	Start cheese & topping operation

9:25 pm	Start baking operation

9:35 pm	Start slicing operation

9:37 pm	Start boxing operation

9:40 pm	Start delivery operation

So far, so good, but we need to check to see if the oven is free at 9:25 (perhaps

it is full of calzones).  We also need to see if the delivery person is available

at 9:40 pm (maybe he is not scheduled to arrive until 9:45 pm).

Equipment and labor are examples of resources that must also be scheduled.

Resource Scheduling Techniques						(444)

Rough Cut Capacity Plan (RCCP)					(214,217)

Capacity Requirements Plan (CRP)					(214)

MRP II 									(444-5)

Schedules other resources, eg, capital

Reservations in the Service Appointment Book				(445)

Gantt Charts

Each row is an operation						(445)

Each column is a unit of time						(445)

Arrow at top of chart indicates the current date				(446)

Entire bar in row reflects total time req' d to complete the operation	(445)

Shaded portion of bar indicates the portion of operation completed	(446)

µ §

Traditional "Floor" Solutions to Immediate Capacity Problems

Expediting								(449)

Late job hand carried or personally rushed by an expediter

Typically used for key customers or extremely late jobs

Causes chaos

Associated costs are greatly underestimated			(-----)

Lot Splitting								(450)

Stop curent job midstream and run expedited job instead

Usually effects an additional setup

In a JIT environment with reduced setup times, its OK

Overlapping								(450)

Don't wait until entire lot is finished to start next operation; instead .....

take units one at a time to next operation as soon as they are finished

Hot List										(454)

Also called a Material Shortage List

Lists parts needed but currently unavailable to complete a job

Simplification									(437, 455, 459)

Author suggests that North America's highly developed, generally

complex and costly scheduling and control systems perfected

during the 1970's, ie, MRP, would benefit from simplification efforts